## Slide 1: Scrum Sprint Retrospective and review
Tyler Golden
Southern New Hampshire University

## Slide 2: Scrum-Agile Rolls
Scrum Master
  Team optimization
  Servant leader
  The coach
Product Owner
  Represents the customer
  Manages the backlog
  Develop the product goal
Developer
  Product tester
  Aid in sprint planning
  Helps others on scrum team with obstacles

## Slide 3: Phases
BACKLOG CREATION | SPRINT PLANNING | SPRINT | SPRINT REVIEW | RETROSPECTIVE
LIST OF ITEMS FOR THE SCRUM TEAM | DETERMINE THE SPRINT LENGTH | DAILY SCRUM MEETINGS | DEMONSTRATE THE PRODUCT | REFLECT AND IMPROVE
"LIVING" DOCUMENT UPDATED OFTEN | PLAN WHAT CAN BE ACCOMPLISHED | UPDATE PRODUCT BACKLOG | ANSWER QUESTIONS FROM THE TEAM | WHAT WENT WELL WHAT NEEDS IMPROVED
ALLOWS INDEPENDENCE | CHOOSE DEVELOPMENT TEAM | CREATE AND TEST DELIVERABLES | TEAM FEEDBACK | RECOMMEND TEAM IMPROVEMENTS
PRIORITIZE ACTION ITEMS | DEFINE OVERALL GOALS | TEAM FEEDBACK | CELEBRATE ACCOMPLISHMENTS | SETUP NEXT SPRINT

## Slide 4: Waterfall method
FEASABILITY STUDY
  DETERMINE IF PROJECT IS FEASABLE
  DISCOVER STRENGTHS/WEAKNESS OF PROJECT
  LAYOUT STRATEGIES FOR THE PROJECT
  DOCUMENT REQUIRED SPECIFICATIONS
REQUIREMENT ANALYSIS
  UNDERSTAND CUSTOMER DEMANDS
  LAYOUT THE BLUEPRINT
  ENSURE ALIGNMENT WITH FEASABILITY STUDY
DESIGN, CODING, TESTING
  CODE IN REQUIREMENTS FROM CUSTOMER
  UNIT TESTING TO ENSURE SUSTAINABILITY
  MUST BE DONE SEQUENTIALLY
MAINTENANCE
  CORRECT BUGS NOT FOUND IN TESTING
  ENHANCE FUNCTIONALITY BASED ON CUSTOMER NEEDS

## Slide 5
ThePhoto by PhotoAuthor is licensed under CCYYSA.
WATERFALL OR AGILE?
WATERFALL | AGILE
SIMPLE, EASY TO USE AND UNDERSTAND | ENCOURAGES FLEXIBILITY
SCOPE OF PROJECT IS CLEARLY DEFINED | FREQUENT PROJECT UPDATES FOR CUSTOMER
WORKS BEST FOR SMALL PROJECTS | DEVELOPERS AND TESTERS WORK TOGETHER TO SPEED THINGS UP
ACCOMODATES TURNOVER | REQUIRES CONSISTENT TEAM
NO MARGIN FOR ERRORS | VALUES SPEED AND FLEXIBILITY
CHANGES MID-PROJECT NOT ALLOWED | CAN BE DIFFICULT TO SCALE FOR LARGER PROJECTS
ONLY ONE PHASE, ZERO OVERLAP | EASY TO LEARN HARD TO MASTER

## Slide 6: sOURCES
Cobb, C. G. (2015). The project manager's guide to mastering agile : Principles and practices for an adaptive approach. John Wiley & Sons, Incorporated.
Martin, R. C. (2020). Clean agile: Back to basics. Pearson.
Apke, L. (2016, June 27). The five attributes of a good scrum team. Agile Doctor. http://www.agile-doctor.com/2016/06/09/five-attributes-good-scrum-team/
10 characteristics of a great scrum Master. (n.d.). Scrum.org. https://www.scrum.org/resources/blog/10-characteristics-great-scrum-master